## Slide 1
Cloud Migration
Notes: This chapter is about Cloud Migrations.

## Slide 2: Objectives
After completing this course, you will be able to:
  Master the information assessment methods before cloud migration
  Understand the overall process of cloud migration
  Get familiar with Tencent Cloud migration tools
  Understand the entire cloud migration process through industry-specific case study
Notes: Migrating hundreds or thousands of workloads to the cloud requires a phased approach that includes Assessment, Readiness and Planning, Actual Migrations, and Operations, with each phase building on the previous one. Especially, preparation and planning are key to a successful migration.
This chapter focuses on the assessment before cloud migration, overall migration processes, Tencent Cloud’s migration tools, migration scenarios, and case studies.

## Slide 3
Section 1. Assessment of Cloud Migration
Section 2. Overall Process of Cloud Migration
Section 3. Overview of Migration Tools
Section 4. Common Migration Modes
CONTENTS
Section 5. Case Study
Notes: To align with the objectives, we will go through each of these sections

## Slide 4
CONTENTS
Section 1. Evolution of Cloud Computing
Section 1. Assessment of Cloud Migration
1.1 Determine the cloud migration mode
1.2 Assess whether the business is suitable for cloud migration
1.3 Information to be assessed for cloud migration

## Slide 5: 1.1 Determine the Cloud Migration Mode
Cloud migration can be implemented in different modes according to the migration source and target.
Source
Target
Local IDC
Public cloud
Private cloud
Public cloud
All the cloud migration practices in this course are based on this mode
Source
Target
Local IDC
Private cloud
Private cloud
Public cloud
Other cloud migration modes
Notes: As you just learned in the previous chapter, there are different types of cloud migrations.
the scope of this session is about migrating to (Tencent) public cloud.

## Slide 6: 1.2 Migration Assessment
Analysis: Whether the business can be migrated
Analysis: What information needs to be evaluated for the migratible business
Analysis: How to operate after migration
Suitable for Cloud
Needs Transformation
Unsuitable for Cloud
OS, Software version analysis
Apply capacity, dependency analysis
Apply associated resources (compute, networking, storage, etc.).
Resource usage Analysis
Etc.
Cross-Cloud Management: IDC-Public Cloud (multiple)
Multi-object management: Virtual machines and containers
Multi-environmental management: research and development environment, test environment, production environment
Etc.
Notes: Migration to the cloud must be evaluated, and the assessment process typically consists of three parts. First, you need to analyze whether your business is portable, and if your business is portable, you can choose to go straight to or transform up the cloud. Then, for the migratible business, you need to evaluate some column information such as systems, applications, resources, and so on. Finally, the business needs to be evaluated and analyzed for operational management after going to the cloud.

## Slide 7: 1.2 Assess whether the business is suitable for cloud migration
Type | Feature | Example
Suitable for direct cloud migration | The application system has no special dependency on hardware; Nodes can be added to improve the processing capabilities of application servers; The application system and data storage can be effectively separated as they adopt modular design, and the real-timeliness requirements for communication between modules are not high. | Applications in development/testing environments, websites, training environment, portal demonstration environment, CRM, mail system, etc.
Migrate to the cloud after transformation | Platform refactoring: the operating system needs to be upgraded; Application refactoring: the application needs to be transformed from tight coupling architecture to loose coupling or distributed architecture. | For example, Windows 2003 needs to be upgraded before migration.
Unsuitable for cloud migration | AIX applications; Proprietary systems; Systems that require external hardware, such as USB, USB shield, and dongle. | Banking applications; Exadata, Netezza, etc.
Notes: The first thing is to determine what can be migrated, and how?

## Slide 8: 1.2 Assess whether the business is suitable for cloud migration (continued)
Is it used for a long term?
Existing system
Is it scaled as the pressure increases?
Number of concurrent online users > 50%
60% < utilization < 80%
Is there any risk?
Is there a business driving transformation?
Does it support transformation and optimization?
Can the system be ported?
Migrate to the
cloud directly
Yes
Can it be ported quickly?
Will it be deactivated soon?
Is there a business driving transformation?
Do not migrate
to the cloud
Migrate to the
cloud directly
Migrate to the
cloud after transformation
No
Yes
Yes
No
No
No
Yes
Yes
Yes
Yes
Yes
Yes
No
No
No
No
Yes
Assessment process
Notes: If the system is for short-term usage, will not be deactivated in the near future, and can be quickly ported, then the system can be migrated to the cloud without modification; If the system is in use for a long time, there is no incompatibility, usage is in the range of 60% to 80%, the number of people online at the same time is greater than 50%, and the system can scale when the loads increase, then this system is suitable for migration to the cloud.
Transforming the upper cloud
  If the system is not long-term use, will not be deactivated in the near future, can not be quickly ported, but there is a business-driven transformation, you can choose to transform the upper cloud;
  If the system is used for a long time, there is no failure, the utilization rate is not in the range of 60% to 80%, but supports the transformation optimization and business-driven transformation, you can choose to transform into the cloud;
  If the system is used for a long time, there is no failure, the usage rate is in the range of 60% to 80%, but the number of people online at the same time is less than 50%, and supports the transformation optimization and business-driven transformation, you can choose to transform the upper cloud;
  If the system is used for a long time, there is no failure, usage is in the range of 60% to 80%, the number of people online at the same time is greater than 50%, but the system does not expand with the increase in load, and supports retrofit optimization and business-driven transformation, you can choose to transform up to the cloud.
  Do not migrate to the cloud If the system is not long-term use, i.e., will be deactivated in the near future, then this system is not suitable for migration to the cloud;
  If the system is in use for a long time, but there is a failure, and the system cannot be ported, then the system is not suitable for migration to the cloud;
  If the system is long-term use, there is no failure, usage is not in the range of 60% to 80%, and does not support retrofit optimization, then this system is not suitable for migration to the cloud;

## Slide 9: 1.3 Information to be assessed for cloud migration
Assessment Category | Assessment Item | Assessment Purpose
Computing | OS, CPU, memory, system disk, data disk, etc.; Computing resource utilization; | Recommend the appropriate CVM models and instance specifications as well as cloud disk types and sizes; Select the appropriate OS;
Network | IP address, whether to access the public network, the number of network interfaces, etc. | Plan reasonable VPCs; Select the appropriate network services; Select the appropriate bandwidth and billing mode;
Storage | File system, archive, backup, log, and other storage resources; | Select the appropriate storage services, such as CFS, CAS, COS, and CLS;
Database | Database type, version, size, access permissions, etc.; | Select the appropriate TencentDB services; Select the appropriate data transfer method;
Application | Assess the business and redefine the number of resources based on the current business conditions (number of users, access status, etc.) as well as the future development trends and resource configuration information; Assess the application software versions, software installation packages, and application dependency. | Select the region of Tencent Cloud services based on user access; Select the number of Tencent Cloud service instances based on the current business conditions and expected growth; Determine how to deploy in the cloud based on the information of the software to be installed;
Notes: Once you determined you will move to the Cloud, here are system information that you need to collect for assessment.

## Slide 10: 1.3 Information to be assessed for cloud migration (continued)
Assessment Item | Assessment Content
System importance | System use period and user use period; Allowed maximum downtime;
System deployment mode | Centralized/Decentralized deployment; Deployment location;
Business condition assessment | Is it used for a long term? Impacts of system downtimes? Number of concurrent online users and system resource utilization; Does it support transformation? Can it be migrated to the cloud smoothly?

## Slide 11: 1.5 Operations management after the cloud
The operation of the object | 特点 | 平台
virtual machine | 部分存在云上，部分存在企业数据中心，分布在全国（球）各地； 部分物理机，部分虚拟机； 各种操作系统； 数量一直在变化（增多）。 | Tencent Cloud can recommend partner solutions; Blue Whale can be recommended (meets the scene on the left, and customers can quickly build enterprise business automation operations systems on the Blue Whale Paas platform)； Customers can develop their own operational platforms； Blue Whale also has a container management platform； 客户可以使用CCS服务；
container | 企业容器的使用环境存在差异； 可能是云上的容器，可能是在数据中心搭建的容器； | 
application | 各家企业业务系统不同、应用特点不同； 差异化很大。 | 客户自己运维； 客户自己开发业务运维系统；

## Slide 12
CONTENTS
Section 1. Evolution of Cloud Computing
Section 2. Overall Process of Cloud Migration
2.1 Overall process of cloud migration
2.2 System research
2.3 Risk assessment
2.4 Scheme design
2.5 Infrastructure environment construction
2.6 System cutover
2.7 Performance and feature testing

## Slide 13: 2.1 Overall Process of Cloud Migration
Flow chart of cloud migration
Project approval
Architecture Design and Environment Construction
System Delivery
(Project end)
Project start
System Cutover and Test
System Research
Cutover schedules and test results of each system
Acceptance report and project summary
Feasibility report:
Risk Assessment
Resource Inventory
Cloud Migration Plan
Determine and build the cloud architecture:
System architecture diagram, transformation period estimation, personnel input and arrangement, and cloud service resource estimation
Subsequent project arrangement
Output
Output
Output
Output
Notes: In this phase, you create a migration plan, address gaps that were uncovered in the assessment, [with a focus on building baseline environment, operational readiness, and developing cloud skills.]

## Slide 14: 2.2 System Research
Item | Content
Business research | System name, owner unit, business description and service objects, development/operation status, and system type
System architecture research | Peripheral device and commercial software requirements (antivirus software, etc.)
 | Network requirements (network topology, number of subnets, subnet information, etc.)
 | Transformation rules (specific conditions for system transformation, etc.)
 | Dependency of system modules (list of the relationships between modules)
 | Security requirements (account security requirements, network security requirements, etc.)
 | Resource utilization (utilization rates of CPU, memory, disk, and other resource)
 | System type (Linux-based, Windows-based, etc.)
Research consists of
four parts:
  Business research
  System architecture research
  Database research
  Application research

## Slide 15: 2.2 System Research (continued)
Item | Content
Database research | Database vendor/version
 | Database architecture (RAC? Primary/Secondary?)
 | Backup policy (cold backup, hot backup, and backup cycle)
 | Database capacity and traffic statistics (peak TPS, QPS, and number of connections)
 | SQL collection (top * SQL queries with the highest number of database access requests and slow SQL queries)
 | Collection of advanced database features (stored procedures, functions, triggers, and full-text indexes)
 | Database character set

## Slide 16: 2.2 System Research (continued)
Item | Content
Application research | Does it have high availability and high performance design?
 | Application programming language and development framework
 | Application architecture (Browser/Server or Client/Server)
 | Data and log storage methods
 | Are third-party services or components used?
 | Are external APIs or services called?
 | Is middleware used?
 | Are custom-made plugins used?
 | Is document storage available?
 | Are multiple data sources used?
 | What are the system performance metrics?
Notes: C/S (client-server) vs B/S (browser-server)

## Slide 17: 2.3 Risk Assessment
Item | Possible Risks
Platform compatibility assessment | TencentDB does not support Oracle
 | The cloud does not support specific hardware devices (dongles, high-performance graphics cards, etc.)
 | The network architecture in the cloud does not meet security or compliance requirements
Performance risk assessment | Database resources cannot meet concurrent access and storage space requirements
 | Application servers cannot meet system performance requirements
 | Distributed storage APIs in the cloud cannot meet concurrency requirements
System transformation risk assessment | Application transformation cannot meet the original system design metrics
 | The data migration plan cannot meet the system cutover requirements
 | Heterogeneous database transformation is difficult
 | The modules after transformation are incompatible with the call dependencies of other systems
Resource risk assessment | The cloud service resources are insufficient
 | Human resources for the implementation of the cloud migration project are insufficient
Risk assessment consists of
four parts
1. Platform compatibility assessment
2. Performance risk assessment
3. System transformation risk
assessment
4. Resource risk assessment
Notes: Business Cases
A's core business plan is migrated to Tencent Cloud, and the operating system, server hardware metrics, load balancing performance requirements, network requirements, etc. can be found on Tencent Cloud to be compatible with the corresponding products. However, the e-commerce business originally used Oracle database, and Tencent cloud database does not have Oracle. At this point, you need to evaluate whether the database can be migrated to a cloud database MySQL or other cloud-based relational database to be compatible with your app.
Enterprise B operates a large e-commerce platform, every year on January 1st will hold a large-scale promotional activities, the same day the front and back of the e-commerce platform pressure will appear sudden growth. Enterprise B wants to move the e-commerce platform to Tencent Cloud and take advantage of the resilience of the public cloud to address sudden business growth. But consider this: If the platform needs to elastically increase the number of cloud servers by hundreds or even thousands on promotional days, it is possible that cloud server resources in the corresponding Availability Zone will be short of resources that will affect the business. For the risk of potential under-resourced cloud products, consider whether to prevent this risk in advance through other means such as tickets or offline sales.

## Slide 18: 2.4 Architecture Design
Architecture design consists of
5 parts
1. Network architecture design
2. Cloud OPS architecture design
3. Application architecture design
4. Application transformation design
5. Capacity planning
Item | Design Content
Network architecture design | Network access and planning
Cloud OPS architecture design | Account permission management based on CAM
 | Cloud-based development, testing, and production environment management
Application architecture design | Load balancing design
 | High availability design
 | Database architecture design
Application transformation design | Load balancing transformation
 | Web and application layer transformation
 | Database transformation
 | File storage transformation
 | Big data transformation
Notes: Network architecture Design
  Network access and planning: according to the pre-migration network architecture analysis
Cloud Operation Design
  Use CAM to manage access to Tencent cloud accounts, resource and permissions. Control who can use which Tencent cloud resources through identity management and policy management.
  Design of different environments, i.e., different security policies;
Application Architecture Design
  Following the pre-migration load balancing performance, consider using CLB;
  HA: the same region two-zones, high-available architecture, 2 regions 3 zones architecture.
  Database: according to the availability of different application databases, such as: the core application database, need to achieve disaster tolerance;
Application Transformation Design
  Load balancing transformation: the use of CLB products on Tencent Cloud, to achieve load balancing transformation;
  Web and Application Layer Transformation: Transform the Web and Application Layer with Tencent Cloud Server Products；
  Database Transformation: the use of TencentDB products, to achieve the transformation of the database；
  File storage transformation: the use of Tencent Cloud's COS products, to achieve the transformation of file storage；
  Big Data Transformation: Transform Big Data with Tencent Cloud EMR products.

## Slide 19: 2.4 Architecture Design (continued)
Item | Design Content
Capacity planning | Measure cloud service request frequency and monitor the frequency changes over time
 | Measure the use of cloud services and applications and monitor the resource utilization changes over time
 | Use resource utilization to indicate cloud server requests
 | Infer the limits of cloud services based on each resource
Architecture design consists of
5 parts:
1. Network architecture design
2. Cloud OPS architecture design
3. Application architecture design
4. Application transformation design
5. Capacity planning
Notes: The importance of capacity planning
  Reduce procurement costs
  Enhance the reliability of business systems
  Improve business system availability
Capacity planning objectives
  Assess whether cloud-based products meet business needs
  Assess whether cloud-based product resource usage is reasonable
  Predict whether cloud-based products will meet business needs for some time to come
  Predict how cloud-based products can scale up to meet business needs as they grow

## Slide 20: 2.5 Infrastructure Environment Construction
Infrastructure environment construction
  System architecture: select the CVM instance models (operating system, disk medium, etc.) corresponding to the source systems
  Network architecture: replan the network services in the cloud according to the original network architecture
  Database: select the cloud database services corresponding to the source systems
  Application: refer to the API specifications at the official website for transformation; for example, change the original storage location of images to COS
Notes: Other architectural environment construction
Platform software binding analysis,
IP address dependency elimination,
API refactoring, modular transformation, external dependence conditions, etc. Business system on the cloud after going to O, replace Oracle with Mysql, then will involve SQL syntax adaptation, data conversion, new and old system interaction, application transformation and even reconstruction; Session cache: If there is an application server with a load balancing schema, it is recommended to put the session in a database or redis;
Also with centos 5 system, some can be solved by upgrading library files, some involved in kernel transformation will be more difficult;
Some with Ukey need to see if the manufacturer has other ways to verify it.

## Slide 21: 2.6 System Cutover
System cutover details and risks
  System environment construction
  File/Database sync
  Application deployment
  Business cutover
  Rollback mechanism
  Technical risks
  Business risks
Item | Test Content
System environment construction | Complete the request (purchase) of the cloud resources required by the application systems and environmental preparations, including preparing migration tools
File/Database sync | Sync files and existing/incremental databases to the cloud and verify the accuracy of the data in the cloud
Application deployment | Deploy applications officially in the cloud according to the application deployment plan after the tests are passed
Business cutover | Perform downtime-involved migration or smooth migration according to the business cutover plan and complete the traffic switch
Rollback mechanism | Having rollback plan ready (application rollback and database rollback)
Technical risks | Incomplete migration
 | Business interruption
Business risks | Data breach
 | Data loss (corruption)
 | Data pollution
 | Failed feature/performance testing

## Slide 22: 2.7 Performance and Functional Testing
Performance Testing
  Response time
  Error rate
  CPU utilization
  Memory utilization
  Disk throughput
  Network throughput
Functional Testing
  Varies by business system
Item | Test Content
Response time | Internet companies: below 500 ms
 | Finance companies: below 1s
 | Insurance companies: below 3s
 | Manufacturing companies: below 5s
Error rate | (Number of failed transactions/total number of transactions) * 100%
CPU utilization | Main CPU metrics: user mode, system, waiting mode utilization, and idle mode utilization
 | Normally, the CPU utilization should be less than or equal to 75%
Memory utilization | Swap space utilization
 | Normally, the swap space utilization should be below 70%
Disk throughput | Main metrics: reads and writes per second, disk busy rate, queuing rate, and average service time
 | Normally, the disk busy rate should be below 70%
Network throughput | System requirements for the network device or linkage transfer capacity
 | Normally, the used capability should not exceed 70% of the maximum transfer capacity of the devices or linkage

## Slide 23
CONTENTS
Section 1. Evolution of Cloud Computing
Section 3. Overview of Migration Tools
3.1 Overview of MSP
3.2 Database migration
3.3 File migration
3.4 Server migration
3.5 Big data migration

## Slide 24: 3.1 Overview of MSP
Migration Service Platform (MSP) is a migration tool integration and monitoring platform provided by Tencent Cloud. It can provide Tencent Cloud's official migration tools and integrate with officially certified third-party migration tools.
  Unified monitoring
  Visual operations
  Simple management
  Extensive support
  Reliability certification
Notes: Migration Service Platform: Tencent Cloud provides an integration and monitoring platform for migration tools, which provides Tencent Cloud's official migration tool and integrate certified 3rd-party migration tools.
  Unified Monitoring：Monitor all migration tasks uniformly in MSPs and aggregate them by migration type to help users not be overwhelmed by cumbersome migration data during large-scale, complex migrations.
  Visualization: All migration task status can be viewed through visualization charts, and the friendly user interface clearly displays migration information from different dimensions to help users see the migration at a glance.
  Simple management: In MSPs, migration tasks can be managed grouped by project. Whether it's a batch migration across time periods, or a one-time, large-scale migration of a complete system, monitoring is equally organized.
  Extensive support: In addition to Tencent's official migration programs and tools, a wide range of partners are integrated to provide users with a wide range of migration options that can be seamlessly connected, both officially and third parties.
  Reliability Certification: Tencent Cloud rigorously evaluates and certifies the capabilities and migration experience of third-party migration tools to ensure that users' choices and tools are secure and secure, and that business migration is foolproof.

## Slide 25: 3.1 Overview of MSP (continued)
MSP migration capabilities
Data migration
File migration
Server
migration
Big data
migration
Notes: Tencent cloud’s migration tools are integrated into the MSP platform, including 4 major parts: data migration, file migration, server migration and big data migration.

## Slide 26: 3.1 Overview of MSP (continued)
Migration tools on MSP
File migration tools: COS Upload and COS Online Migration
Database migration tools: DTS
Server migration tools: CVM Image creation and CVM instance creation based on image
Big data migration tools: HDFS_TO_COS
Offline migration tools: CDM_M30 and CDM_L80

## Slide 27: 3.2 Database Migration
Database migration scenarios
Cloud migration
Data migration solutions help customers easily migrate from local IDCs to TencentDB.
Data disaster recovery migration
In all kinds of businesses, data disaster recovery has always been mentioned and focused on.
Cross-region deployment migration
For customers with widely distributed businesses, if database instances are deployed in only one region, applications in other regions need to access the data over a long distance.
Hybrid cloud business support
Rapid business growth requires more IT resources for support; however, the corresponding resources and talents cannot be available in a short period of time.
Notes: Different DB Migration Scenario
  Onto-cloud Migration:
  Data DR Migration: This type of Data migration can support data backup, and enable offsite disaster recovery；
  Deployment Migration across geographies: Data migration replicates data to multiple locations for local access；
  Hybrid Cloud Business Support:

## Slide 28: 3.2 Database Migration (continued)
Database migration methods
Manual migration
1. Migration during scheduled downtime
2. Migration with proprietary tools
3. Migration with middleware
Source
Target
Migration with DTS
Migration with the help of DTS
(this is the recommended migration method)
DTS
TencentDB
Database
VPN
Direct Connect
Public network
Database
TencentDB
Source
Target

## Slide 29: 3.2 Database Migration (continued)
Data Transfer Service (DTS)
  Integrated database migration tool
  Unified monitoring of migration progress of
  multiple databases
  Unified migration report
(DTS)
Real-Time data sync and transfer
Local databases
or TencentDB
TencentDB
MSP migration information reporting API
Tencent Cloud
Notes: DTS helps you easily migrate databases without interrupting the business and build high-availability database architecture for cross-region disaster recovery using real-time synchronization tunnels

## Slide 30: 3.3 File Migration
Scenarios and characteristics of different file migration methods
Offline migration
CDM
Source
Target
Send
Receive
The data volume is high (TB, PB, and EB)
Offline transfer is acceptable
It takes a certain period of time
Online migration
Local files
Other clouds
Migration tool
Tencent Cloud
The data volume is low (< TB)
The business cannot accept service downtime for migration
Real-Time incremental data sync is supported
Public network traffic fees may be incurred

## Slide 31: 3.3 File Migration (continued)
File migration methods:
  Online migration sync
  Small disk array
  Medium dedicated server
  Direct Connect and relocation
Steps of different migration methods:
Scheme selection
Scheme implementation
Data transfer
Configuration in the cloud
· Online migration sync
· Small disk array
· Medium dedicated server
· Direct Connect and relocation
· Migration software provision
· Array device delivery
· Special protective box
· Direct Connect line implementation and construction
· Software run
· Copy mounting
· Device return
· Network deployment
· Cloud service information
· Data validation
· Data upload
· Sync configuration
Notes:   File migration advantages.
    Tencent Cloud has prepared different storage migration solutions for several GB ~ several PB data.
    Online migration supports migration from other supported Clouds and self-built sources, using command line tools.
    Dedicated interconnection, network deployment and synchronous configuration services for customers with huge data and bandwidth volumes.
    Offline migration provides tens of TB ~ several PB of dedicated migration equipment according to customer capacity and environmental requirements.

## Slide 32: 3.3 File Migration (continued)
Offline migration tool - CDM
IDC
High data volume
Volume: PB (2U 80 TB per device)
Tool: Tencent dedicated migration server
Interface: 10 GE x2 (mounted or shared)
Source: IDC
Efficiency: 500 MB/s on average
Security: special protective box and optional encryption
Specifications
8 TB x12
RAID 5
10 GE x2
Special protective box
Specifications
8 TB x5
RAID 5
USB 3.0
Local data
Small storage
Volume: TB (30 TB per device)
Tool: Tencent dedicated migration array
Interface: USB 3.0 local file system
Source: local data and IDC
Efficiency: 120 MB/s on average
Security: RAID 5 with optional encryption

## Slide 33: 3.3 File Migration (continued)
COS Migration Tool
  For a small amount of local data or data in another cloud, use the online migration tool
  For a large amount of local data or data in a third-party IDC, use Direct Connect and the online migration tool
A small amount of local data or data in another cloud
Volume: GB–TB
Tools: online migration tool
Interface: ISP's public network
Source: local/other clouds
Efficiency: subject to network conditions (up to 1 GB/s)
Security: HTTPS linkage and file verification
A large amount of local data or data in a third-party IDC
Volume: TB–PB
Tools: Direct Connect and online migration tool
Interface: Direct Connect line, BGP exchange, and IX exchange
Source: local/third-party IDCs
Efficiency: subject to network conditions (up to 2 GB/s)
Security: Direct Connect linkage and file verification
Notes: COS Migration Tool has the following features:
Diverse data sources:
  Local data: migrate locally stored data to COS.
  Other cloud storage services: Currently, it supports migration from AWS S3, Alibaba Cloud OSS, and Qiniu to COS. More services will be supported in the future.
  URL list: download and migrate data from specified URLs to COS.
  Bucket replication: data can be replicated among COS buckets. Cross-account and cross-region replication is supported.
Checkpoint restart: restarting uploads from checkpoints is supported. For large files, if the upload exits halfway or service failure occurs, you can run the tool again to restart the upload.
Parallel upload: multiple objects can be uploaded at the same time.
Migration verification: migrated objects can be verified.

## Slide 34: 3.3 File Migration (continued)
COS Online migration
  If you want to migrate without downtime, file migration can be achieved by configuring origin-pull (based on replication and redirection).
Direct access
Mirroring-based origin-pull
Redirection-based origin-pull
COS
Origin server
Migration tool
Online migration policies:
For the data that has already been migrated, directly access;
For small files that are not in COS, perform origin-pull to complete the migration and access;
For large files that are not in COS, configure redirection to access them at the origin server.
Notes: you can use COS’s origin-pull feature to pull data from a specified origin server, Origin-pull is mainly used for hot data migration
Setting Origin-Pull | Tencent Cloud

## Slide 35: 3.3 File Migration (continued)
Choice of offline and online migration:
Online data migration
Offline data relocation
Bandwidth | Daily | Monthly | Offline Migration
10 Mbps | 85 GB | 2.5 TB | 1+ TB
100 Mbps | 0.85 TB | 25 TB | 10+ TB
1 Gbps | 8.5 TB | 250 TB | 100+ TB
10 Gbps | 85 TB | 2.5 PB | 1+ PB
Above table: estimation of the amount of data to be migrated based on the upstream bandwidth of the customer network
If the data volume or bandwidth cost is high, offline migration should be considered
Device | Interface | Overall Speed | Daily Speed | Single Device Capability | Maximum Number of Devices | Single Task Capacity | Data Volume
M30 | USB 3.0 | 150 MB/s | 12 TB | 30 TB | 4 | 120 TB | 10+ TB
L80 | 10-Gigabit Ethernet | 800 MB/s | 85 TB | 80 TB | 20 | 1.76 PB | 50+ TB
Above table: service capacity provided by offline data migration
The designated courier company needs to be responsible for logistics
The customer needs to have certain OPS management capabilities

## Slide 36: 3.4 Server Migration
Server Clone
Manual deployment
Create images
Build servers from images
Store images
in the cloud
System scan
Manual configuration
Notes:   Manual deployment: Through system scanning, get the appropriate configuration of the host, such as operating system type, system configuration, application configuration, and so on, and then manually configure, directly on the CVM to create the same requirements of the cloud server.
  Server Clone: The host is cloned directly, then uploaded to the COS, and finally the clone is used directly to create CVM.

## Slide 37: 3.5 Big Data Migration
Big Data migration methods:
  Regular migration: migrate the data in the local HDFS to the target environment through a migration tool (such as distcp);
  Migration based on computing-storage separation: migrating cold data that has few things to do with real-time computing in local HDFS to COS can greatly reduce storage costs, which is suitable for offline computing scenarios;
  Replication mode: configure two clusters in replication mode, which is suitable for hot backup and online migration scenarios.
Hadoop
EMR
COS
HDFS migration tool
HDFS_TO_COS
Target
Source
Replication sync
Notes: HDFS TO COS Tools | Tencent Cloud

## Slide 38
CONTENTS
Section 1. Evolution of Cloud Computing
Section 4. Common Migration Modes
4.1 Migration method selection
4.2 Full migration
4.3 Smooth migration
4.4 Migration processes of the two migration methods

## Slide 39: 4.1 Migration Method Selection
Business characteristics
Data volume throughput
Architecture coupling and dependency
Considerations
Migration Choices
Methodology
Migrate simple logics first
and then complex logics
Migrate general businesses
first and then core businesses
Try to avoid heterogeneous
migration
Migrate the data layer first
to keep the sync
Migrate from top to bottom
Migrate from bottom to top
Full Migration
Incremental Migration
The length of downtime is controllable
The migration plan is comprehensive and efficient
Migration is completed at one time without rollback
Businesses are migrated in batches
The migration process can be rolled back at any time
Grayscale traffic can be monitored
The business switch time is controllable

## Slide 40: 4.2 Full Migration (Big Bang)
Service layer
M
S
Service layer
M
S
W
R
W
R
Business layer
Business layer
Data center B
Data center A
One size fits all, ensuring that the migration is completed at one time
Advantages of full migration
  Strong versatility
  Simple process
  Clear process
  Low requirements for business systems
Disadvantages of full migration
  Difficulty in controlling the length of downtime
  Many rollback problems
Applicable Scenarios
  The system size is small, the business is simple, the traffic is not high, and downtime is allowed

## Slide 41: 4.3 Incremental Migration
Advantages of incremental migration
  Smaller impact on business
  Flexible migration process
Disadvantages of incremental migration
  Direct Connect line pressure
  Migration order
  Granularity control
  Probably long duration
  Very high requirements for business systems
Applicable Scenarios
  The system size is large, the business is complex, the traffic is high, the business architecture is clear, and no downtime is allowed
Direct
Connect
Switch reads and writes
of certain databases
Low-consistency read
logic can read from this data center
High-consistency R/W across data centers
Service layer
M
S
Service layer
M
S
W
R
R
Business layer
Business layer
Data center B
Data center A
W/R
Notes: Line evaluation：
  The database instance peak traffic is calculated as total traffic : 400MB
  Plus reserved buff line bandwidth estimates : ~10Gbps
  Selection 10Gbps Line, cost : （Local operators + distances）
The formula for calculating the bandwidth of a private line
  专线带宽（Gbps） = 峰值流量（MB） X 2 X 8 / 1024 x 1.5
  例如： 400MB x 8 / 1024 ≈ 3Gbps，为保险，可以再预留一些buffer x 1.5 ≈ 5Gbps，迁移需要双向流量，所以需要 x 2 ≈ 10Gbps。

## Slide 42: 4.4 Migration processes of the two migration methods
Existing data migration
Service suspension
Full data
migration
Verification
Service restoration
Existing data migration
Incremental data migration
Traffic switching
Traffic switching
Verification
Migration completion
Internal, non-core businesses
Internal, core businesses
External,
non-core businesses
External
core businesses
Full migration
Incremental migration

## Slide 43
CONTENTS
Section 1. Evolution of Cloud Computing
Section 5. Case Study
5.1 IDC migration to the cloud
5.2 Migration between public clouds

## Slide 44: 5.1 IDC Migration to the Cloud
A dating website wanted to migrate its IDC to the cloud
  Migration scenario: migration of local IDC to Tencent Cloud
  Business characteristics:
      Online and offline dating services with periodical traffic peaks
      Website and app
      High requirements for transaction-related business sensitivity, stability, and consistency
  Data characteristics:
      Physical servers: 200+
      Databases: 1700+; database size: 15+ TB; storage: 14+ TB
      Public IPs: 30+
      Nginx servers: 20+
Notes: Incremental migration is used for such a large-scale system, complex business, large traffic, and does not allow long-downtime of service.

## Slide 45: 5.1 IDC Migration to the Cloud (continued)
Architecture and migration process:
VPC
Subnet 2
Subnet 1
Database and cache
VPN
Subnet
Subnet
Server 1
Server 2
Server 1
Server 2
Public network
Dedicated tunnel
Anti-DDoS
NAT
Direct Connect
API call relationship
Direct
Connect gateway
Direct Connect
VPN gateway
CLB
DNS
CLB
Public network
1
2
3
4
5
6
Notes: The migration process：
  The website domain name request resolves via DNS.
  DNS returns the resolution record to the user，parsing records can be BGP high-defense IP.（DDOS protection can be added）
  The request is forwarded through the BGP protection backend forwarding cluster or the user directly accesses the load balancing of the back end。CLB is used here instead of the current network LVS and Nginx for layer 4 or 7.
  CLB forwards request to the back-end business server（PHP/Java），The business on the existing physical server is deployed to Tencent Cloud CVM。
  Plan VPC, subnet on Tencent Cloud according to business access and security requirements。
  Databases, caches can be built on their own or using The PaaS service。
The physical machine operating system is older and cannot be migrated. Therefore, can not do migration, waiting for the business to go offline, phase out.
The business is older, the application is complex, and you migrate to the cloud by mirroring
Nginx rewrite the rules are so complex that CLBs can't meet them, so choose to build your own Nginx on the cloud.

## Slide 46: 5.2 Migration between public clouds
A bike sharing company wanted to migrate from a public cloud to Tencent Cloud
  Migration scenario: migration from a public cloud to Tencent Cloud
  Business characteristics:
      A large number of terminals and mobile devices accessed the app, and device upgrades required OTA
      Most of the traffic periodically occurred between 6:00 and 24:00
      The business was growing very fast, and business costs were expected to increase within half a year
    Data characteristics:
      MongoDB instance: 900 GB
      MySQL instance: 60 GB
      CVM instances: 150

## Slide 47: 5.2 Migration between public clouds (continued)
Architecture and migration process:
  The traffic was processed by DNS resolution instead of redirection
  Part of the business logic was manually deployed in the new data center
  MongoDB, MySQL, and Redis were migrated with DTS
  Given the data volume, online migration was used. The 900 GB data in MongoDB (was the longest path), and sync was implemented in advance
Server
Logic
Service
IOTServer
Nginx
MongoDB
MySQL
Redis
MQ
Device
User
Notes: Choose the full migration based on the customer's business and data characteristics
  The shared bike business is cyclical, with the vast majority of traffic occurring between 6:00 and 24:00. In this case, the estimated duration of the entire suspension is relatively short (the actual suspension time in this case is 4 hours), so consider the choice of full downtime migration。

## Slide 48: 5.2 Migration between public clouds (continued)
Migration process
  Entire migration process: more than
  1 month
  Downtime duration: 4 hours
Migration plan assessment and design
Single module benchmark
Test environment setup
Performance test and scheme verification
Environment setup and deployment
Environment connectivity test
Migration plan drill
Business migration
Migration completion
40 days
8 days
6 days
2 days
1 day
2 days
Notes: Estimate the duration of each step:
  900GB MongoDB, (longest path, performing pre-execution) online migration data synchronization time of about 8 hours；
  60GB Mysql, the import time is about 60 minutes；
  There is a delay in traffic switching (DNS takes effect)
Precautions
  Security aspects: public IP, security group policy；
  Stress testing focuses on identifying hidden problems, rather than simply pursuing capacity limits；
  The functional test is best done in advance to get the full-featured list。

## Slide 49: Course Summary
This course covers:
  Information assessment methods before cloud migration
  Overall process of cloud migration
  Migration tools
  Migration plan: smooth migration and full migration
  Case study